## Slide 1
Release Plan
TokyoDriftr Release plan version 2. 7/3/2020
Conrad Menchine, Kevin Pinney, Luke Harvey

## Slide 2: High Level Goals
Playable driving game with “drifting”
Collision detection to keep players in course, win detection and timer
Randomly generated “set” from fixed assets
Selectable cars with different specs

## Slide 3: Sprint One
Priority | TokyoDriftr (User Stories) | Story Point Estimate
1 | As a player, I want to apply my ability to control my car | 5
2 | As a Player, I want my ability to control the car to matter when placed inside a world | 5
3 | As a user, a want a new unique map to try to compete on a regular basis. | 3
4 | As a User I want to open the website and understand the controls and start playing quickly | 3
5 | As a user, I would like to know how my performance compares to others | 5

## Slide 4: Sprint Two
Priority | TokyoDriftr (User Stories) | Story Point Estimate
1 | As a game owner, I would like maps to generate themselves so I don’t have to create them | 8
2 | As a User, I would like to be able to select my car | 5
3 | As a User I would like interesting rendering effects | 3

## Slide 5: Sprint Three
Priority | TokyoDriftr (User Stories) | Story Point Estimate
1 | As a User I would like a procedurally decorated set | 8
2 | As a User I would like to be able to create and share my own maps | 8
3 | As a User, I want interesting particle effects | 3

## Slide 6: Architecture
Very simple client-server system
In the most basic form, data is served only once from the static server to the client.

## Slide 7: Technologies
All Javascript
Blender for 3d work
Node.js w/ Express (Potentially Mongoose for Database)
Three.js

## Slide 8: Challenges/Risks
Getting Drifting to feel fluid w/ collision mechanics
Map Creation w/ procedurally generated terrain around the road
Multiplayer is a stretch goal, which if we were to get to that point, would be a substantial undertaking
Dealing with ThreeJS which is a new Technology to all of us

## Slide 9: Minimum Viable Product
As a User I would like to drive a car of my choice
As a User I would like to drift with my car
As a User I would like to get a score based on my performance
As a User I would like at least 1 map to drive on